## Slide 1: Agile vs. Waterfall: Lessons from the SNHU Travel Project
Paige Marinkov
CS 250
August 17, 2025
Notes: Welcome leadership team. This presentation summarizes the Scrum-Agile approach used in the SNHU Travel project, contrasts it with the traditional waterfall model, and highlights recommendations for ChadaTech’s transition to Agile.

## Slide 2: Scrum-Agile Roles
- Product Owner: Defines priorities, manages the product backlog
- Scrum Master: Facilitates Scrum events, removes obstacles
- Development Team: Delivers working increments each sprint
Notes: Each role in Scrum is essential. The Product Owner ensures alignment with business goals, the Scrum Master keeps the process efficient, and the Development Team builds value iteratively. Collaboration across these roles is what makes Agile powerful (Schwaber & Sutherland, 2020).

## Slide 3: Agile and the SDLC
- Iterative phases: Planning, Design, Development, Testing, Deployment
- Short sprints deliver working software incrementally
- Continuous feedback ensures adjustments based on input
Notes: Unlike Waterfall, Agile repeats the SDLC phases in cycles. Each sprint produces a working increment, allowing testing and feedback early in development. This helped the SNHU Travel project deliver features like search and package comparison before the final release (Cohn, 2019).

## Slide 4: Waterfall vs. Agile
Waterfall:
- Linear, phase-by-phase
- Requirements fixed at the start
- Testing occurs only at the end
Agile (Scrum):
- Iterative and adaptive
- Requirements can evolve
- Testing and feedback continuous
Notes: In Waterfall, requirements are locked in early, and changes late in the project cause delays. Agile, on the other hand, embraces change, which made it ideal for SNHU Travel where customer feedback shifted priorities mid-project.

## Slide 5: Choosing the Right Approach
- Use Waterfall when:
• Requirements are stable and well-defined
• Documentation-heavy industries
- Use Agile when:
• Requirements may change
• Customer collaboration is critical
Notes: The choice depends on project type. For dynamic, client-facing projects like SNHU Travel, Agile was the best fit. But for projects with rigid compliance or minimal changes, Waterfall might still be appropriate.

## Slide 6: Recommendations for ChadaTech
- Adopt Scrum-Agile organization-wide for client-facing projects
- Encourage collaboration and continuous learning
- Retain Waterfall for highly regulated projects
- Train staff in Scrum events and Agile tools
Notes: Our pilot project showed Agile improved adaptability, team collaboration, and client satisfaction. I recommend ChadaTech scale Agile across development teams while keeping Waterfall as an option for highly regulated projects.

## Slide 7: References
Cohn, M. (2019). Succeeding with Agile: Software development using Scrum. Addison-Wesley.
Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum. Scrum.org.
VersionOne. (2021). 15th annual State of Agile report. Digital.ai.
Project Management Institute. (2021). Agile practice guide. Project Management Institute.